Product Backlog — Event Booking & Ticketing API

Version: 1.0     Stories: 16     Total points: 48     Date: September 23, 2026

# 1. Epics Overview

| ID | Epic | Description | Stories | Points |
| --- | --- | --- | --- | --- |
| E1 | Authentication & Authorization | Users can create an account and sign in securely, and every protected endpoint is limited by role. | 2 | 6 |
| E2 | Event Management | Organizers create and publish events, and anyone can browse and view upcoming events. | 4 | 12 |
| E3 | Reservations & Payment | Attendees reserve seats, pay within a limited time or cancel, and seats are never oversold. | 3 | 11 |
| E4 | Tickets | Attendees receive a ticket for every confirmed reservation and can view them later. | 1 | 2 |
| E5 | Background Jobs | Time-based rules run automatically with Hangfire, so data stays correct without manual work. | 2 | 5 |
| E6 | Platform & Quality | The service has consistent errors, API documentation, automated tests, sample data and a clear README. | 4 | 12 |

# 2. Backlog Summary

| ID | Story | Epic | Priority | Points | Phase |
| --- | --- | --- | --- | --- | --- |
| US-01 | Register | E1 | High | 3 | Phase 2 |
| US-02 | Login | E1 | High | 3 | Phase 2 |
| US-03 | Create Event | E2 | High | 3 | Phase 2 |
| US-04 | Publish Event | E2 | High | 2 | Phase 2 |
| US-05 | Browse Upcoming Events | E2 | High | 5 | Phase 3 |
| US-06 | View Event Details | E2 | Medium | 2 | Phase 3 |
| US-07 | Reserve Seat | E3 | High | 5 | Phase 4 |
| US-08 | Confirm Payment | E3 | High | 3 | Phase 5 |
| US-09 | Cancel Reservation | E3 | Medium | 3 | Phase 5 |
| US-10 | View My Tickets | E4 | Medium | 2 | Phase 5 |
| US-11 | Release Expired Reservations | E5 | Medium | 3 | Phase 6 |
| US-12 | Complete Past Events | E5 | Low | 2 | Phase 6 |
| US-13 | Validation & Error Handling | E6 | High | 3 | Phase 2 |
| US-14 | API Documentation | E6 | Medium | 2 | Phase 7 |
| US-15 | Automated Tests | E6 | High | 5 | Phase 7 |
| US-16 | Seed Data & README | E6 | Medium | 2 | Phase 7 |

Phases: 1 Solution structure and domain, 2 Auth and event creation, 3 Event queries, 4 Reserve seat, 5 Payment, cancel and tickets, 6 Hangfire jobs, 7 Tests, Swagger and README. Phase 1 (solution setup, entities, DbContext) is foundation work that supports the first stories and has no story of its own.

# 3. Definition of Done

- The code compiles and follows the Clean Architecture layers (Domain, Application, Infrastructure, API)

- Commands have a FluentValidation validator, and business rules are enforced in the handler

- Unit tests exist for the handler and all tests pass

- The endpoint is documented in Swagger with its response codes

- The change is committed on a feature branch with a Conventional Commits message

# 4. User Stories

## E1 — Authentication & Authorization

Epic: Users can create an account and sign in securely, and every protected endpoint is limited by role.

US-01 — Register As a New visitor I want to register with my email, password, full name and role (Organizer or Attendee) So that I can use the platform with the right permissions Acceptance Criteria (Given / When / Then) Given a valid and unused email with a strong password, When I register, Then the account is created, the password is stored as a hash and the API returns 201 Given an email that is already registered, When I try to register with it, Then the API returns 409 Conflict Given a password shorter than 8 characters or an invalid email, When I register, Then the API returns 400 with the validation errors Priority: High Story Points: 3 Phase: 2

Task Breakdown — US-01

| # | Task |
| --- | --- |
| 1 | Add the User entity and the EF Core migration |
| 2 | Implement RegisterCommand, its handler and its validator |
| 3 | Add a password hasher service (BCrypt) behind an interface |
| 4 | Add the POST /api/auth/register endpoint |
| 5 | Write unit tests for success and duplicate email |

US-02 — Login As a Registered user I want to log in with my email and password So that I get a token to call protected endpoints Acceptance Criteria (Given / When / Then) Given valid credentials, When I log in, Then the API returns 200 with a JWT that contains my user id and role Given a wrong email or password, When I log in, Then the API returns 401 without saying which one was wrong Given a protected endpoint, When I call it without a token, or with the wrong role, Then the API returns 401 or 403 Priority: High Story Points: 3 Phase: 2

Task Breakdown — US-02

| # | Task |
| --- | --- |
| 1 | Add the JWT settings and a token service |
| 2 | Implement LoginCommand and its handler |
| 3 | Add the POST /api/auth/login endpoint |
| 4 | Configure authentication and the Organizer / Attendee role policies |
| 5 | Write tests for valid and invalid login |

## E2 — Event Management

Epic: Organizers create and publish events, and anyone can browse and view upcoming events.

US-03 — Create Event As a Organizer I want to create an event with a title, description, location, category, start date and total seats So that attendees can find it and book it once I publish it Acceptance Criteria (Given / When / Then) Given I am a logged-in organizer and the data is valid, When I create an event, Then it is saved as Draft, AvailableSeats equals TotalSeats and the API returns 201 Given a start date in the past or TotalSeats below 1, When I create an event, Then the API returns 400 with the validation errors Given I am logged in as an attendee, When I try to create an event, Then the API returns 403 Forbidden Priority: High Story Points: 3 Phase: 2

Task Breakdown — US-03

| # | Task |
| --- | --- |
| 1 | Add the Event and Category entities and the migration |
| 2 | Implement CreateEventCommand, its handler and its validator |
| 3 | Add the POST /api/events endpoint restricted to the Organizer role |
| 4 | Write tests for valid data, invalid data and wrong role |

US-04 — Publish Event As a Organizer who owns a draft event I want to publish the event So that it becomes visible and bookable for attendees Acceptance Criteria (Given / When / Then) Given a Draft event that I own, When I publish it, Then its status becomes Published and it appears in the public list Given an event that belongs to another organizer, When I try to publish it, Then the API returns 403 Forbidden Given an event that is already Published, Completed or Cancelled, When I try to publish it, Then the API returns 409 Conflict Priority: High Story Points: 2 Phase: 2

Task Breakdown — US-04

| # | Task |
| --- | --- |
| 1 | Implement PublishEventCommand and its handler with the ownership check |
| 2 | Add the PUT /api/events/{id}/publish endpoint |
| 3 | Write tests for owner, non-owner and wrong status |

US-05 — Browse Upcoming Events As a Visitor or attendee I want to browse upcoming events, filter them by category and date, and page through the results So that I can find an event I want to attend Acceptance Criteria (Given / When / Then) Given published events with future start dates, When I call GET /api/events, Then only Published future events are returned, sorted by start date, in pages Given a category filter or a date range, When I call the endpoint with it, Then only matching events are returned Given a page size above 50, When I call the endpoint, Then the page size is capped at 50 Priority: High Story Points: 5 Phase: 3

Task Breakdown — US-05

| # | Task |
| --- | --- |
| 1 | Implement GetUpcomingEventsQuery with a filter object (category, from, to, page, pageSize) |
| 2 | Return a paged response (items, page, pageSize, totalCount) |
| 3 | Use AsNoTracking with projection to a DTO and add an index on Status and StartsAt |
| 4 | Add the public GET /api/events endpoint |
| 5 | Write tests for filters, paging and the page-size cap |

US-06 — View Event Details As a Visitor or attendee I want to view the details of an event including its available seats So that I can decide whether to reserve Acceptance Criteria (Given / When / Then) Given a published event, When I call GET /api/events/{id}, Then the API returns its details including AvailableSeats and category Given an event that does not exist or is still Draft, When I call the endpoint, Then the API returns 404 Not Found Priority: Medium Story Points: 2 Phase: 3

Task Breakdown — US-06

| # | Task |
| --- | --- |
| 1 | Implement GetEventDetailsQuery and the response DTO |
| 2 | Add the public GET /api/events/{id} endpoint |
| 3 | Write tests for found and not found |

## E3 — Reservations & Payment

Epic: Attendees reserve seats, pay within a limited time or cancel, and seats are never oversold.

US-07 — Reserve Seat As a Attendee browsing an upcoming event I want to reserve one or more seats for the event So that the seats are held for me while I complete the payment Acceptance Criteria (Given / When / Then) Given an event has enough available seats, When I reserve 2 seats, Then a Pending reservation is created, the available seats drop by 2, and it expires in 15 minutes Given the event has fewer seats than I requested, When I try to reserve, Then the API rejects the request with 409 Conflict and no seats are deducted Given two attendees reserve the last seat at the same time, When both requests arrive together, Then only one succeeds and the other receives 409 Conflict Given an event that has already started or is not Published, When I try to reserve, Then the API rejects the request Priority: High Story Points: 5 Phase: 4

Task Breakdown — US-07

| # | Task |
| --- | --- |
| 1 | Add the Reservation entity and RowVersion on Event, then create the migration |
| 2 | Implement ReserveSeatCommand, its handler and its validator (quantity 1 to 5) |
| 3 | Handle concurrency with a transaction and RowVersion, and return 409 on DbUpdateConcurrencyException |
| 4 | Add the POST /api/events/{id}/reservations endpoint and document it in Swagger |
| 5 | Write tests for the sold-out case and the two-users-one-seat case |

US-08 — Confirm Payment As a Attendee with a pending reservation I want to confirm my payment before the reservation expires So that I receive my ticket Acceptance Criteria (Given / When / Then) Given I have a Pending reservation that has not expired, When my payment is confirmed, Then its status becomes Confirmed and a ticket with a unique code is created Given my reservation has already expired, When I try to pay, Then the API rejects the payment and no ticket is issued Given a reservation that belongs to another user, When I try to pay, Then the API returns 403 Forbidden Priority: High Story Points: 3 Phase: 5

Task Breakdown — US-08

| # | Task |
| --- | --- |
| 1 | Add the Ticket entity and the migration |
| 2 | Add a fake IPaymentService that always succeeds (no real gateway) |
| 3 | Implement ConfirmPaymentCommand with the ownership, status and expiry checks |
| 4 | Generate a unique ticket code |
| 5 | Add the POST /api/reservations/{id}/pay endpoint and write tests |

US-09 — Cancel Reservation As a Attendee with a reservation I want to cancel my reservation So that the seats go back to other attendees Acceptance Criteria (Given / When / Then) Given a Pending or Confirmed reservation that I own for an event that has not started, When I cancel it, Then its status becomes Cancelled, the seats return to the event and any ticket is removed Given a reservation that belongs to another user, When I try to cancel it, Then the API returns 403 Forbidden Given a reservation that is already Cancelled or Expired, When I try to cancel it, Then the API returns 409 Conflict Priority: Medium Story Points: 3 Phase: 5

Task Breakdown — US-09

| # | Task |
| --- | --- |
| 1 | Implement CancelReservationCommand and its handler |
| 2 | Return the seats to the event inside a transaction with concurrency handling |
| 3 | Add the DELETE /api/reservations/{id} endpoint |
| 4 | Write tests for pending, confirmed, not-owner and already-cancelled |

## E4 — Tickets

Epic: Attendees receive a ticket for every confirmed reservation and can view them later.

US-10 — View My Tickets As a Attendee I want to view all of my tickets with their event details So that I can show the ticket code at the event entrance Acceptance Criteria (Given / When / Then) Given I have confirmed reservations, When I call GET /api/tickets/mine, Then I receive only my tickets with code, event title, date and quantity Given I have no tickets, When I call the endpoint, Then the API returns 200 with an empty list Given I am not logged in, When I call the endpoint, Then the API returns 401 Priority: Medium Story Points: 2 Phase: 5

Task Breakdown — US-10

| # | Task |
| --- | --- |
| 1 | Implement GetMyTicketsQuery with a projection to a DTO |
| 2 | Add the GET /api/tickets/mine endpoint |
| 3 | Write tests for own tickets only and empty list |

## E5 — Background Jobs

Epic: Time-based rules run automatically with Hangfire, so data stays correct without manual work.

US-11 — Release Expired Reservations As a Event organizer I want to unpaid reservations to be released automatically So that seats are not blocked by people who never pay Acceptance Criteria (Given / When / Then) Given a Pending reservation is older than 15 minutes, When the recurring job runs, Then its status becomes Expired and its seats return to the event Given the job runs twice in a row, When there is nothing new to release, Then no seats are released a second time Given the job is registered with Hangfire, When I open the dashboard, Then it appears in the Recurring Jobs tab with the cron expression */5 * * * * Priority: Medium Story Points: 3 Phase: 6

Task Breakdown — US-11

| # | Task |
| --- | --- |
| 1 | Add Hangfire packages and SQL Server storage, and enable the dashboard at /hangfire |
| 2 | Create IReservationJobs and ReleaseExpiredReservationsJob in Infrastructure |
| 3 | Update expired reservations and return seats in one transaction so the job is safe to repeat |
| 4 | Register it with RecurringJob.AddOrUpdate using the stable ID release-expired-reservations |
| 5 | Write a test for the job and confirm it in the dashboard |

US-12 — Complete Past Events As a Event organizer I want to events that have already happened to be marked as Completed automatically So that event data stays accurate without manual work Acceptance Criteria (Given / When / Then) Given a Published event whose start date has passed, When the daily job runs, Then its status becomes Completed Given a Draft event whose start date has passed, When the daily job runs, Then its status does not change Given the job is registered, When I open the dashboard, Then it appears in the Recurring Jobs tab with the cron expression 0 0 * * * Priority: Low Story Points: 2 Phase: 6

Task Breakdown — US-12

| # | Task |
| --- | --- |
| 1 | Create CompletePastEventsJob |
| 2 | Register it with RecurringJob.AddOrUpdate using the stable ID complete-past-events |
| 3 | Write a test for the job |

## E6 — Platform & Quality

Epic: The service has consistent errors, API documentation, automated tests, sample data and a clear README.

US-13 — Validation & Error Handling As a API consumer I want to clear and consistent error responses So that I can understand why a request failed Acceptance Criteria (Given / When / Then) Given an invalid request, When I send it, Then the API returns 400 with a ProblemDetails body that lists the field errors Given a resource that does not exist, When I request it, Then the API returns 404 with a ProblemDetails body Given an unexpected server error, When it happens, Then the API returns 500 with a generic message and no stack trace Priority: High Story Points: 3 Phase: 2

Task Breakdown — US-13

| # | Task |
| --- | --- |
| 1 | Add a MediatR ValidationBehavior that runs FluentValidation validators |
| 2 | Create custom exceptions (NotFound, Forbidden, Conflict) |
| 3 | Add global exception handling middleware that maps them to status codes with ProblemDetails |
| 4 | Write tests for the mapping |

US-14 — API Documentation As a Developer using the API I want to interactive API documentation with JWT support So that I can understand and try every endpoint Acceptance Criteria (Given / When / Then) Given the app is running, When I open /swagger, Then all endpoints are listed with descriptions and response codes Given I click Authorize and paste a JWT, When I call a protected endpoint, Then the request is sent with my token Priority: Medium Story Points: 2 Phase: 7

Task Breakdown — US-14

| # | Task |
| --- | --- |
| 1 | Configure Swagger with the Bearer security scheme |
| 2 | Enable XML comments and add ProducesResponseType attributes |
| 3 | Review that every endpoint has a summary and example |

US-15 — Automated Tests As a Developer I want to automated tests for the critical logic So that I can change the code safely and prove that seats are never oversold Acceptance Criteria (Given / When / Then) Given the test project, When I run dotnet test, Then the ReserveSeat and ConfirmPayment handler tests and the job tests pass Given two simultaneous reservations for the last seat, When the concurrency test runs against a real database, Then exactly one succeeds and one fails with a conflict Priority: High Story Points: 5 Phase: 7

Task Breakdown — US-15

| # | Task |
| --- | --- |
| 1 | Set up the xUnit test projects with FluentAssertions |
| 2 | Write unit tests for the ReserveSeat and ConfirmPayment handlers |
| 3 | Write a test for ReleaseExpiredReservationsJob |
| 4 | Write the concurrency integration test (SQL Server LocalDB or a container, because it needs real RowVersion behavior) |

US-16 — Seed Data & README As a Reviewer or interviewer I want to to run the project quickly with sample data and read a clear README So that I can understand the project without asking questions Acceptance Criteria (Given / When / Then) Given a fresh clone of the repository, When I follow the README and run the app, Then the database is created and seeded with 1 organizer, 1 attendee, 2 categories and 3 events Given the README, When I read it, Then it has the description, a Mermaid architecture diagram, run steps and a section called How I prevent overselling Priority: Medium Story Points: 2 Phase: 7

Task Breakdown — US-16

| # | Task |
| --- | --- |
| 1 | Write a data seeder |
| 2 | Write the README with the Mermaid diagram |
| 3 | Add a .gitignore for .NET and a sample .http file for the main flow |

# 5. Future Backlog (Out of Scope for v1)

- Organizer cancels an event and all reservations are cancelled and notified

- Email or SMS notifications and event reminders

- Real payment gateway and refunds

- Waiting list when an event is sold out

- Admin role and moderation

- Refresh tokens and password reset